PHEHA Monthly Board Meeting – January 11, 2024

Holiday Market 6:30pm

Meeting Minutes

- Call to Order:  6:30pm

  - Board Members in attendance: Tami Dragila, Boshion Crandall, Janis Bellows, Maureen Houston, Chris Campbell

  - Board Member(s) not in attendance:  Cindy McNamara

  - Homeowners: Sandy Raley

- Agenda Review and Revisions

  - None

- Announcements

  - Next meeting options: 2/8 vs 2/15; selected 2/15 at 630pm

- Member Comments

  - None

- Officer and Chair Reports

  - Secretary Report

    - Meeting Minutes: reviewed and approved

  - Treasurer Report

    - Checking/Savings: $30,031.56; AR: $2,658.81; total assets: $32,690.39

    - Lot 14 collections: discussed with Elliot Wilson on 1/11 at 530pm following a formal request to meet and discuss payment, collection process with Allied will resume

    - Lot 26 collections: defaulted on Allied payment plan

    - Lot 28: in escrow

  - Pond Chairman Report

    - Spillway clearing: KB1 $6500 quote too expensive; coordinate with Brent Dragila to perform cattail removal with rented excavator

    - Brush burning: coordinate with Brent Dragila to perform

  - Road Chairman Report

    - Brush clearing: KB1 performed 11/14, inspected 11/15, completed on 11/20, paid on 11/20 for $4000

    - Speed bumps: received 7 voting ballots; 3 for Option 1 (leave existing bumps), 3 for Option 2 (remove existing bumps), 1 for Option 3 (replace with humps); majority vote is to leave something (bumps or humps) in place

    - Weed spraying: Tami reached out to contractor, yet to hear back

    - Culvert replacement at pond road: coordinate with Brent Dragila to perform with rented excavator and 15" HDPE, may need to purchase a load of AB for backfill

- Old Business

  - Lot 14 collections: see Treasurer Report

  - Lot 26 collections: see Treasurer Report

  - Speed bumps: see Road Chairman Report, resolved

- New Business

  - None

- Adjourn:  7:00pm

Action Items

| Date | Item | Notes | Status |
| --- | --- | --- | --- |
| 1/12/2023 | The culvert under the pond road needs to be replaced with something bigger (at least 12") | Chris | TBD |
| 3/8/2023 | The Creekside culvert ditch fill and pipe cover need fixed | Chris | TBD |
| 1/12/2023 | Reinstall water level gage at pond | Chris to install | In progress |
| July 2023 | New HOA website | Cindy | In progress |
| July 2023 | New Homeowner “Welcome” Packet | Cindy | In progress |
| 9/13/2023 | Look into PayPal electronic payment option |  | The decision has been made not to pursue this option. |